**Sprint Planning Document 2**

**Play Boiler**

**Craig Brentz, Jake Brown, Denver Kirschling, Dylan Smith**

**Team number 7**

**Sprint Overview**

For the second sprint we want to implement more features that work with the already developed profile and event system on PlayBoiler1.1. This will include features such as joining a game, logging in,

**Sprint Details**

User stories:

1. As a user, I would like to be able to join a pickup game that’s being hosted.

This task is the implementation of a major feature in the application. This feature allows user to join events that have been created in the database and then store the people that are joined in the global database. Craig, Denver, Dylan, and Jake will all work on this part of the application. This part will take approximately 35 hours.

2. As a user, I would like to be able to leave a pickup game that I had joined.

This task will allow users to leave games that they have joined. This will make sure that users can change their mind if they want to attend a game or not. Craig, Denver, Dylan, and Jake will all work on this part of the application. This part will take approximately 20 hours.

3. As a user, I would like to be able to see how many people are in the current pickup game and make sure that it doesn’t go over the allotted amount.

This part will involve creating a page in the application that allows users to select their created games and then load a page that shows the number of people that will be attending the game. This will also make sure that the created event doesn’t go over the allotted amount and this will be handled by the server database. This part will be done by Craig and Jake. This part will take 20 hours.

4. As a user, I would like to be able to see my past games if time allows.

This part will involve the local database to store the past games that the user has joined and they will have to view these games in a specific new page created by the application. This part will involve Craig and Denver. Approximately 10 hours.

5. As a competitive sports player, I would like to be able to play with other people who want to be the same competitiveness as me.

This user-story was changed from as a skilled sports player, I would like to be able to play with other people of my skill level.

We decided that competitiveness is a more vital feature for the institution of pickup-games and is more important to search for than skill-level.

This will be met by when a user creates a game they will enter a description that they can say about what competiveness they want. When another user searches for a game they will be able to see what competitiveness that the description wants and they can base their decision on that information. This part will be implemented by Craig and Jake. Approximately 5 hours.

6. As a user, I would like to be able to view my top 3 sports played.

This feature will add on another part to the user profile and will show the top 3 sports that a user has played. This will require the local database to store all the games that the person has joined and get the top 3 games that a person has played. When a user joins a game the count will be increased and when they leave a game the count will be decreased. Jake, Denver, Craig, and Dylan will work on this part of the project. Approximately 20 hours.

7. As a user I would like to be able to log in to the application.

This feature will require the application, local database, and server to verify that what was entered is an actual user and then load their information onto the phone. It will also require the application to create a new page requesting log-in. Denver, Craig, Jake, and Dylan will work on this part. Approximately 5 hours.

8. Testing

Simple bug fixing and making sure that everything from PlayBoiler1.1 is fixed. Approximately 25 hours.

**Backlog**

As a user, I would like to alert users of a pickup game I’m hosting including where it is and what sport is being played and be able to determine the interval at which the game is created. For example, every Wednesday at 12:30 I would like to create a pickup soccer game on the Rec fields.

As a user, I would like to be able to create a bracketed tournament of teams for tournament style play if time allows.

As a user, I would like to be able to host other kind of events, such as parties etc. if time allows.

As a user, I would like to be able to set preferences on when I get alerted by the application.

As a user, I would like to be able to invite people to play in pickup games with me if time allows.

As a user, I would like to be able to undo any action I have done in the app, such as remove followers, games, etc.

As a user, I would like to be able to avoid specific players based on sportsmanship levels if time allows.

As a moderator, I would like to be able to remove specific events and user names based on their level of appropriateness.

As a user, I would like to be able to see my win loss record for certain sports if time allows.